Emergency Change Procedures

Authority: Adopted by Hickory County 911 under the authority of Tracy Holloway, Director. Version: 1 Effective Date: 2026-02-16 Next Review: 2027-02-16 Owner: County IT Contact Classification: Internal

## 1. Purpose

This procedure sets the expedited path for a critical change or patch that cannot wait for the normal change cycle. It names who may authorize an emergency change, what must be documented at the time, and how the change is reconciled back into change management afterward.

## 2. Scope

- Applies to: the County IT contact and the Director

- Covers: critical changes or patches that cannot wait for the normal change cycle, for example an active incident, an imminent outage, or a critical security patch

- Excludes: routine changes and standing exceptions, which follow the Change Management Policy

## 3. Prerequisites

- The Change Management Policy and its definition of change types

- A reachable emergency authorizer, the director or IT lead, at all times

- Access to the Change Request & Approval Log for reconciliation

## 4. Procedure Steps

| Step | Action | Responsible role |
| --- | --- | --- |
| 1 | Confirm the change meets the emergency threshold: critical patch, active incident, or imminent outage | County IT |
| 2 | Obtain expedited authorization from the Director | County IT / Director |
| 3 | Record the minimum documentation now: what is changing, why, and who authorized it | County IT |
| 4 | Implement the change, with a second-person check where staffing allows | County IT |
| 5 | Confirm the affected service is restored and stable | County IT / dispatch |
| 6 | Reconcile into change management: log it in the Change Request & Approval Log within 24 hours with a risk and impact assessment | County IT |
| 7 | Review the emergency change at the next change review | County IT / Director |

## 5. Verification Criteria

Every emergency change is authorized by the named role, documented at the time, and reconciled into the Change Request & Approval Log within the stated window; the next change review confirms none bypassed the process.

## 6. Related Documents

Change Management Policy; Change Request & Approval Log; Patch Testing Procedure; Backup Call-Handling / Dispatch Continuity Procedure.

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Small (1–5 dispatchers, no in-house IT) | The director authorizes emergency changes and the county or vendor IT contact carries them out. Documentation can be a short note at the time, logged in the change record within a day and reviewed later. |

Source Authority NENA-STA-040.2-2024: §4.4, §5.5 NIST SP 800-53 Rev. 5: CM-3, CM-5, SI-2

## Approval Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Director | Tracy Holloway | /s/ Tracy Holloway | 2026-02-16 |
| County IT Contact | Marcus Reed | /s/ Marcus Reed | 2026-02-16 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1 | 2026-02-16 | Marcus Reed | Initial adoption |