Leadership Security Review Meeting Minutes

Authority: Adopted by Tri-River Regional 911 Center under the authority of Dr. Lisa Park, Executive Director. Version: 1.0 Effective Date: January 13, 2026 Next Review: January 13, 2027 Owner: Executive Director Classification: Restricted

## 1. Meeting Identification

| Date | January 13, 2026 |
| --- | --- |
| Time | 09:00 to 10:15 |
| Location / medium | Tri-River Regional 911 Center, Center A board room |
| Meeting type & cadence | Quarterly Security Governance Review |

## 2. Attendees

| Name | Role / Title | Present (Y/N) |
| --- | --- | --- |
| Dr. Lisa Park | Executive Director, Tri-River Regional 911 Center | Y |
| Raymond Osei | Information Security Analyst (part-time) | Y |
| Helena Voss | IT Manager | Y |

## 3. Topics Reviewed

Program status: mature program; full NG911 security monitoring live across both centers; managed detection in place; this quarter's penetration test closed with all high findings remediated.

Metrics reviewed: two low-severity incidents, both contained by managed detection within the hour; phishing click rate 3%; 100% of staff completed annual security training.

Risks reviewed: top risk is third-party integration exposure across CAD, RMS, GIS, video, and ALI; a vendor access review is underway.

Threats / intelligence reviewed: national alert on NG911 SIP-based TDoS; reviewed call-overflow and rate-limiting controls with the ESInet provider.

## 4. Decisions & Priorities

Complete the third-party integration access review and tighten vendor accounts by the end of Q1.

Add SIP-layer rate limiting at both ESInet ingress points.

## 5. Action Items

| Action Item | Owner (Role) | Due Date | Status |
| --- | --- | --- | --- |
| Finish the vendor integration access review | Information Security Analyst | March 31, 2026 | Open |
| Implement SIP rate limiting with the ESInet provider | IT Manager | April 15, 2026 | Open |

## 6. Next Meeting

Next review: April 14, 2026. Focus: integration access review outcomes and TDoS controls.

## Retention

Retention: 3 years, stored in the Tri-River Regional 911 Center records system.

Source Authority NENA-STA-040.2-2024: §4.1.1 NIST SP 800-53 Rev. 5: CA-7, PM-1 Indiana statutes and administrative code: HEA 1169 (2021): annually update the cyber incident reporting contact

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Recorded by (Information Security Analyst) | Raymond Osei | /s/ Raymond Osei | January 13, 2026 |
| Chair (Executive Director) | Dr. Lisa Park | /s/ Dr. Lisa Park | January 13, 2026 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | January 13, 2026 | Information Security Analyst | Initial record |