Leadership Security Review Meeting Minutes

Authority: Adopted by Wabash Valley Communications under the authority of Anthony Reyes, Director. Version: 1.0 Effective Date: February 24, 2026 Next Review: February 24, 2027 Owner: Director Classification: Restricted

## 1. Meeting Identification

| Date | February 24, 2026 |
| --- | --- |
| Time | 13:00 to 13:50 |
| Location / medium | Wabash Valley Communications operations center |
| Meeting type & cadence | Quarterly Leadership Security Review |

## 2. Attendees

| Name | Role / Title | Present (Y/N) |
| --- | --- | --- |
| Anthony Reyes | Director, Wabash Valley Communications | Y |
| Dana Mercer | Security Coordinator (part-time) | Y |
| Priya Nair | Shared County IT lead | Y |

## 3. Topics Reviewed

Program status: second year of the program; Risk Methodology Standard adopted; first formal risk assessment complete; SIEM tuning underway across both centers.

Metrics reviewed: no incidents this quarter; SIEM flagged three brute-force attempts on the VPN, all blocked; phishing click rate down to 6%.

Risks reviewed: highest risk is lateral movement between the two sites' networks; the segmentation project is funded for FY2026.

Threats / intelligence reviewed: regional ISAC advisory on ransomware targeting public safety; reviewed backup-restore readiness.

## 4. Decisions & Priorities

Approve the network segmentation project between the two centers in Q2.

Move quarterly phishing simulations to monthly for the next two quarters.

## 5. Action Items

| Action Item | Owner (Role) | Due Date | Status |
| --- | --- | --- | --- |
| Scope the inter-site network segmentation project | Security Coordinator | March 31, 2026 | Open |
| Stand up monthly phishing simulations | Security Coordinator | March 15, 2026 | Open |

## 6. Next Meeting

Next review: May 26, 2026. Focus: segmentation project plan and phishing results.

## Retention

Retention: 3 years, stored on the Wabash Valley Communications secure file share.

Source Authority NENA-STA-040.2-2024: §4.1.1 NIST SP 800-53 Rev. 5: CA-7, PM-1 Indiana statutes and administrative code: HEA 1169 (2021): annually update the cyber incident reporting contact

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Recorded by (Security Coordinator) | Dana Mercer | /s/ Dana Mercer | February 24, 2026 |
| Chair (Director) | Anthony Reyes | /s/ Anthony Reyes | February 24, 2026 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | February 24, 2026 | Security Coordinator | Initial record |