After-Action Reports

Cover Incident / exercise date: 2026-01-18 Facilitator / IR lead (role): Information Security Analyst Scope: the ransomware attempt of 2026-01-18 (Incident Log / Register entry INC-2026-005) Owner: Information Security Analyst Classification: Restricted / CJIS

## 1. Executive Summary

This report captures what the Agency learned from a security incident or exercise: what happened, what worked, what did not, and the corrective actions taken. One report is completed per incident or exercise, drawing the event from the Incident Log / Register.

## 2. Event Summary

On 2026-01-18 endpoint monitoring flagged ransomware behavior on an administrative workstation. The Information Security Analyst isolated the host, the IT team preserved a memory image, and no dispatch or CJIS systems were affected. The event was logged as INC-2026-005, reported to the Indiana Office of Technology, and the workstation was rebuilt from a known-good image.

## 3. Observations & Findings

| ID | Observation | Type (Strength / Gap) | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| O-01 | Endpoint monitoring caught the behavior early and isolation was fast | Strength | NA | Sustain near-real-time endpoint monitoring |
| O-02 | The workstation had a local admin account without MFA | Gap | High | Remove standing local admin and require MFA for privileged access |
| O-03 | Backup restore was slower than the recovery target | Gap | Medium | Test restores against the recovery-time objective quarterly |

## 4. Remediation Tracking

| Observation ID | Owner (role) | Action | Due date | Status |
| --- | --- | --- | --- | --- |
| O-02 | Information Security Analyst | Remove local admin and enforce MFA on privileged access | 2026-02-15 | In progress |
| O-03 | IT team | Add quarterly restore tests against the RTO | 2026-02-28 | Open |

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Large (25+, dedicated IT/security) | The security role facilitates a structured after-action review, captures observations by severity, and drives corrective actions through the finding register, feeding lessons back into the incident response plan. |

## CJIS Handling Addendum

CJIS Handling: an after-action report may describe an incident involving criminal justice information reached in Indiana through IDACS. Apply the FBI CJIS Security Policy v5.9 and 240 IAC 5 to this record's handling and storage in addition to the controls above.

Source Authority NENA-STA-040.2-2024: §5.6.5 (Incident Response) NIST SP 800-53 Rev. 5: CA-2, CA-7, IR-4 Indiana statutes and administrative code: HEA 1169 (2021), cyber incident reporting to IOT CJIS Security Policy v5.9: §5.3 (Incident Response) (if CJIS-regulated data was in scope, via IDACS)

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Facilitator / IR lead (Information Security Analyst) | (on file) | (on file) | 2026-01-20 |
| Reviewed by (Director) | Dr. Lisa Park | /s/ Dr. Lisa Park | 2026-01-20 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | 2026-01-20 | Information Security Analyst | Initial issue |