After-Action Reports

Cover Incident / exercise date: 2026-03-01 Facilitator / IR lead (role): Security Coordinator Scope: the TDoS event of 2026-03-01 (Incident Log / Register entry INC-2026-029) Owner: Security Coordinator Classification: Restricted / CJIS

## 1. Executive Summary

This report captures what the Agency learned from a security incident or exercise: what happened, what worked, what did not, and the corrective actions taken. One report is completed per incident or exercise, drawing the event from the Incident Log / Register.

## 2. Event Summary

On 2026-03-01 the center saw a flood of repeated short calls on the primary trunk over roughly 40 minutes. The Security Coordinator declared a TDoS event, shared county IT applied call filtering, and the carrier blocked the offending source upstream. Call-taking continued on the secondary trunk; the event was logged as INC-2026-029 and reported to the Indiana Office of Technology.

## 3. Observations & Findings

| ID | Observation | Type (Strength / Gap) | Severity | Recommendation |
| --- | --- | --- | --- | --- |
| O-01 | Failover to the secondary trunk kept 9-1-1 answerable | Strength | NA | Sustain the dual-trunk arrangement |
| O-02 | Carrier escalation contact was out of date | Gap | Medium | Refresh carrier and ESInet contacts in the Incident Notification & Escalation Contact List |
| O-03 | The IOT report was filed late in the two-day window | Gap | Low | Assign the reporting step to a named role in the TDoS / DoS Response Procedure |

## 4. Remediation Tracking

| Observation ID | Owner (role) | Action | Due date | Status |
| --- | --- | --- | --- | --- |
| O-02 | Security Coordinator | Update carrier and ESInet escalation contacts | 2026-03-20 | Closed |
| O-03 | Director | Name the IOT-reporting role in the procedure | 2026-03-25 | In progress |

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Medium (6–25, shared county IT) | A coordinator runs a brief after-action review, records strengths and gaps, and tracks corrective actions to closure with the director. |

## CJIS Handling Addendum

CJIS Handling: an after-action report may describe an incident involving criminal justice information reached in Indiana through IDACS. Apply the FBI CJIS Security Policy v5.9 and 240 IAC 5 to this record's handling and storage in addition to the controls above.

Source Authority NENA-STA-040.2-2024: §5.6.5 (Incident Response) NIST SP 800-53 Rev. 5: CA-2, CA-7, IR-4 Indiana statutes and administrative code: HEA 1169 (2021), cyber incident reporting to IOT CJIS Security Policy v5.9: §5.3 (Incident Response) (if CJIS-regulated data was in scope, via IDACS)

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Facilitator / IR lead (Security Coordinator) | (on file) | (on file) | 2026-03-05 |
| Reviewed by (Director) | Anthony Reyes | /s/ Anthony Reyes | 2026-03-05 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | 2026-03-05 | Security Coordinator | Initial issue |