Board / Leadership Security Reporting Template

Cover Reporting period: Q1 2026 Prepared by (role): Information Security Analyst Audience: Regional oversight board Owner: Information Security Analyst Classification: Restricted

## 1. Executive Summary

Posture is stable across both centers. Expanding multimedia ingestion and third-party integrations are the main upward pressures on risk; both are being treated. The information security analyst asks the board to note the privileged-access management rollout timeline and approve continued vendor assessments. No reportable cyber incidents occurred.

## 2. Program Status & Metrics

| Metric | This Period | Trend | Note |
| --- | --- | --- | --- |
| Open risks (by rating) | 7 (5 High) | Flat | Multimedia ingestion is the top driver |
| Findings closed this period | 6 | Up | Closed from the POA&M |
| Overdue remediation items | 2 | Down | PAM milestones slipped |
| Training completion | 97% | Up | 37 of 38 staff complete |
| Reportable incidents this period | 0 | Flat | No IOT reports required |

## 3. Open Risk Decisions / Items Requiring Leadership Action

| Item | Risk / Finding ref | Decision needed | Recommended action | Owner (role) |
| --- | --- | --- | --- | --- |
| PAM rollout timeline | RISK-004 / POA&M-004 | Note timeline? | Confirm privileged-access management completes by Q3 | IT Director |
| Vendor security assessments | RISK-003 / POA&M-003 | Approve continuation? | Continue assessing integration vendors on renewal | IT Director |

## 4. Open Findings Summary

| Finding ref | Severity | Status | Due date | Owner (role) |
| --- | --- | --- | --- | --- |
| POA&M-002 | High | In progress | 2026-06-05 | Information Security Analyst |
| POA&M-004 | High | In progress | 2026-06-05 | Information Security Analyst |
| POA&M-005 | High | In progress | 2026-06-05 | Information Security Analyst |

## 5. Reporting Cadence

This report is produced quarterly for the regional oversight board, on the schedule set in the Governance Reporting Calendar. The reporting period and audience are recorded in the cover block above.

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Large (25+, dedicated IT/security) | A security function produces the report on a fixed cadence, with metrics drawn from the monitoring program and risk tooling, as a standing item at the leadership review. |

Source Authority NENA-STA-040.2-2024: §4.1.1, §4.3 NIST SP 800-53 Rev. 5: PM-4, PM-6, PM-9, PM-15, RA-7

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by (Information Security Analyst) | (on file) | (on file) | January 20, 2026 |
| Acknowledged by (Executive Director / leadership) | Dr. Lisa Park | /s/ Dr. Lisa Park | January 20, 2026 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | January 20, 2026 | Information Security Analyst | Initial issue |