Board / Leadership Security Reporting Template

Cover Reporting period: Q1 2026 Prepared by (role): Security Coordinator Audience: Governing board Owner: Security Coordinator Classification: Restricted

## 1. Executive Summary

Risk posture is steady this quarter. The dual ESInet path is under review and the county patch backlog is closing. The security coordinator asks leadership to confirm the multi-factor requirement for vendor remote access. No reportable cyber incidents occurred.

## 2. Program Status & Metrics

| Metric | This Period | Trend | Note |
| --- | --- | --- | --- |
| Open risks (by rating) | 6 (3 High) | Down | Patch backlog closing |
| Findings closed this period | 3 | Up | Closed from the POA&M |
| Overdue remediation items | 1 | Down | Logging consolidation slipped one cycle |
| Training completion | 93% | Up | 13 of 14 staff complete |
| Reportable incidents this period | 0 | Flat | No IOT reports required |

## 3. Open Risk Decisions / Items Requiring Leadership Action

| Item | Risk / Finding ref | Decision needed | Recommended action | Owner (role) |
| --- | --- | --- | --- | --- |
| Vendor MFA requirement | RISK-004 / POA&M-004 | Confirm SLA change? | Require MFA for all vendor remote access in the SLA | Director |
| Logging consolidation | RISK-005 / POA&M-005 | Approve resource? | Fund unified logging across cloud and on-prem | Director |

## 4. Open Findings Summary

| Finding ref | Severity | Status | Due date | Owner (role) |
| --- | --- | --- | --- | --- |
| POA&M-002 | High | In progress | 2026-06-10 | IT Support Lead |
| POA&M-004 | High | In progress | 2026-06-10 | Security Coordinator |
| POA&M-005 | Moderate | Open | 2026-06-10 | IT Support Lead |

## 5. Reporting Cadence

This report is produced quarterly for the governing board, on the schedule set in the Governance Reporting Calendar. The reporting period and audience are recorded in the cover block above.

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Medium (6–25, shared county IT) | A coordinator compiles the roll-up from the Risk Register and the POA&M; the director presents to leadership. A short trend per metric is enough. |

Source Authority NENA-STA-040.2-2024: §4.1.1, §4.3 NIST SP 800-53 Rev. 5: PM-4, PM-6, PM-9, PM-15, RA-7

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by (Security Coordinator) | (on file) | (on file) | March 2, 2026 |
| Acknowledged by (Director / leadership) | Anthony Reyes | /s/ Anthony Reyes | March 2, 2026 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | March 2, 2026 | Security Coordinator | Initial issue |