Issue Escalation Procedure

Authority: Adopted by Tri-River Regional 911 Center under the authority of Dr. Lisa Park, Executive Director. Version: 1.0 Effective Date: 2026-01-20 Next Review: 2027-01-20 Owner: Information Security Analyst Classification: Internal

## 1. Purpose

This procedure defines when and how the Agency escalates unresolved or overdue security findings, and unresolved operational issues, to leadership, so a problem that is not being fixed reaches someone who can act. It sets the thresholds, the escalation paths, and the timing. It operates on the Risk / Finding Register and is distinct from real-time alert escalation.

## 2. Scope

- Applies to: [personnel who own or track findings and issues: security coordinator, IT support, and leadership].

- Covers: overdue or unresolved findings recorded in the Risk / Finding Register, and unresolved operational issues routed out of alert triage.

- Excludes: real-time security-alert handling, which follows the Alert Triage & Escalation Procedure; incident notification, which follows the Incident Response Plan.

## 3. Prerequisites

- The Risk / Finding Register is current, and each open item has an owner, a severity, and a due date.

- Access to the Risk / Finding Register and to leadership contacts.

- The severity and tier language used here matches the Risk / Finding Register.

## 4. Escalation Thresholds and Paths

| Trigger / condition | Tier | Escalate to (role) | Timeframe | Where recorded |
| --- | --- | --- | --- | --- |
| Finding 10 or more days overdue | Tier 1 | Item owner and supervisor | 3 business days | Risk / Finding Register |
| Finding 20+ days overdue, or high severity | Tier 2 | Information Security Analyst and Director | 2 business days | Risk / Finding Register |
| Critical finding, or repeated missed due date | Tier 3 | Executive Director and leadership | Immediately | Risk / Finding Register; leadership review |
| Unresolved operational issue past its target | Tier 2 | IT team and Director | 3 business days | tracked in the Risk / Finding Register |

Step 1. The item owner records the finding or issue, its severity, and its due date in the Risk / Finding Register.

Step 2. When an item passes a threshold above, the owner escalates to the role named for that tier within the stated timeframe.

Step 3. Leadership reviews escalated items, sets priority, and directs resources or accepts the risk in writing.

Step 4. The outcome and any new due date are recorded back in the Risk / Finding Register.

## 5. Verification Criteria

Every finding or issue that passes a threshold has a recorded escalation to the role named for its tier, within the stated timeframe, and a recorded leadership decision.

## 6. Related Documents

Risk / Finding Register (POA&M); Alert Triage & Escalation Procedure; Incident Notification & Escalation Contact List; Incident Response Plan.

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Large (25+, dedicated IT/security) | Escalation runs on defined tiers and timeframes, with overdue and critical findings reported into scheduled leadership reviews and tracked to closure in the register. |

Source Authority NENA-STA-040.2-2024: §4.1.1 (Senior Management); §4.3 (Risk Management) NIST SP 800-53 Rev. 5: CA-5, PM-4, RA-7

## Approval Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executive Director | Dr. Lisa Park | /s/ Dr. Lisa Park | 2026-01-20 |
| Information Security Analyst | (on file) | (on file) | 2026-01-20 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | 2026-01-20 | Information Security Analyst | Initial issue |