RTO Compliance Matrix

Assessment date: 2026-02-13 Assessor (role): Director Scope: the Agency’s mission-critical systems, comparing tested recovery times against the recovery-time objectives in the RTO/RPO Documentation Owner: Director Classification: Restricted

## 1. Executive Summary

This record compares actual tested recovery times against the recovery-time objectives set in the RTO/RPO Documentation and confirms whether each mission-critical system is meeting its target. Two of three systems met their recovery-time targets in the January test. Records and reporting missed at 9h30m against an 8h target; a restore runbook is in progress to close the gap.

## 2. Findings

| System | RTO target | Last tested (actual vs target) | Met? (Y / N) |
| --- | --- | --- | --- |
| CAD / RMS | 4 h | 2026-01-20: 3 h 10 m vs 4 h | Y |
| Radio / dispatch console | 1 h | 2026-01-20: 40 m vs 1 h | Y |
| Records / reporting | 8 h | 2026-01-20: 9 h 30 m vs 8 h | N |

## 3. Remediation Tracking

| System (shortfall) | Owner (role) | Action | Due date | Status |
| --- | --- | --- | --- | --- |
| Records / reporting | County IT Administrator | Pre-stage restore media and document a restore runbook to cut recovery time | 2026-05-15 | In progress |

## Profile Scaling Notes

| PSAP Profile | Minimum-viable implementation |
| --- | --- |
| Small (1–5 dispatchers, no in-house IT) | The director records each critical system’s recovery target and the time the last recovery test actually took, and flags any that missed. |

Source Authority NENA-STA-040.2-2024: §5.3 (Availability); §5.7 (Recovery Operations) NIST SP 800-53 Rev. 5: CP-2, CP-4, CP-10

## Sign-off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Director | Tracy Holloway | /s/ Tracy Holloway | 2026-02-13 |
| County IT Administrator | Marcus Reed | /s/ Marcus Reed | 2026-02-13 |

## Revision History

| Version | Date | Author | Summary of Change |
| --- | --- | --- | --- |
| 1.0 | 2026-02-13 | Director | Initial issue |